**Morning stand-ups**

07/04/21

Hasan

* Home page + album page + artist page. Wire frame
* Finish off look for front end
* No blockers

Tom

* Service integration tests and a little on unit tests
* Controller integration tests
* No blockers

Jordan

* Home page + album page + css.
* Finish off front end, aid the back end
* No blockers

Michael

* Started unit tested controller classes
* Service unit tests – remaining controller unit tests
* Some errors with playlist tests

08/04/21

Hasan

* Completed draft of front end, started on JS
* Continue with JS templates
* No blockers

Tom

* Controller integration tests and trying to fix controller unit tests
* Controller unit tests + integration tests
* Issues with unit tests and integration tests proving difficult to fix

Jordan

* Finished web pages with Hasan, helped web pages
* Aid Tom + Michael or do some JS
* No blockers

Michael

* Unit tested controller classes
* remaining controller unit tests
* Some errors with playlist tests

10/04/21

Hasan

* Good progress on JS
* Continue with JS templates
* No blockers

Tom

* Fix recursion issues and controller integration tests
* Controller unit tests + integration tests
* Issues with unit tests and integration tests still proving difficult to fix

Jordan

* Aided JS and testing
* Help Tom fix integration tests + recursion issues
* No blockers

Michael

* Unit tested controller classes, wrote UML
* Remaining unit tests
* No Blockers

11/04/21

Hasan

* Finishing JS Templates
* Integrate JS with backend
* No blockers

Tom

* Fix controller integration tests (Failed to do so)
* Controller integration tests + recursion issues
* Integration tests for the controllers

Jordan

* Bit of front end, helped with tests
* Support issues that need help
* Controller tests still hard

Michael

* Fixing merge conflicts
* Finish off front end
* No Blockers

12/04/21

Hasan

* Integrating JS with backend
* Final JS touches
* No blockers

Tom

* Fixed recursion errors
* Start on new project requirements – test plan and collaborative artists filter
* Many to many relationships with hibernate could prove to be difficult

Jordan

* Supported those that needed help – controller integration and JS
* Started making JMeter tests
* No blockers

Michael

* Finished front end with Hasan
* Started looking into new client requirements
* Hibernate many to many

13/04/21

Hasan

* Finishing JS Templates
* Final JS touches
* No blockers

Tom

* Tried to implement a artists\_albums table but it doesn’t get populated
* Look into developing a test plan
* Unsure how to fix hibernate issues as of now

Jordan

* Started with JMeter testing
* Continue with JMeter testing
* No Blockers

Michael

* Helped Tom trying to implement new client requirements
* Looking into Selenium testing and making a start with cucumber
* No Blockers

14/04/21

Hasan

* JavaScript completed
* Selenium testing
* No blockers

Tom

* Tried to resolve hibernate issues and started a test plan
* Try and finish test plan as a priority and look at hibernate issues
* Unsure how to fix hibernate bug

Jordan

* Jmeter testing
* Continuing with Jmeter testing – should be complete by the end of the day
* Time required to run each test

Michael

* Laid out selenium tests with cucumber
* Do Selenium testing
* No Blockers

15/04/21

Hasan

* Troubleshooting Selenium - finally got it working with cucumber
* Finish up JavaScript quickly then carry on with selenium
* No blockers

Tom

* Fixed join table and controller integration tests
* Finish fixing CI tests and implement collab artists filter
* No Blockers

Jordan

* Jmeter testing, getting HTML and .csv reports sorted
* Continuing with Jmeter testing – compiling reports
* Time required to run each test

Michael

* Troubleshooting Selenium with cucumber, succeeded eventually
* Carry on with selenium – testing user inputs
* No Blockers