Morning stand-ups

07/04/21

Hasan

* Home page + album page + artist page. Wire frame
* Finish off look for front end
* No blockers

Tom

* Service integration tests and a little on unit tests
* Controller integration tests
* No blockers

Jordan

* Home page + album page + css.
* Finish off front end, aid the back end
* No blockers

Michael

* Started unit tested controller classes
* Service unit tests – remaining controller unit tests
* Some errors with playlist tests

08/04/21

Hasan

* Completed draft of front end, started on JS
* Continue with JS templates
* No blockers

Tom

* Controller integration tests and trying to fix controller unit tests
* Controller unit tests + integration tests
* Issues with unit tests and integration tests proving difficult to fix

Jordan

* Finished web pages with Hasan, helped web pages
* Aid Tom + Michael or do some JS
* No blockers

Michael

* Unit tested controller classes
* remaining controller unit tests
* Some errors with playlist tests

10/04/21

Hasan

* Good progress on JS
* Continue with JS templates
* No blockers

Tom

* Fix recursion issues and controller integration tests
* Controller unit tests + integration tests
* Issues with unit tests and integration tests still proving difficult to fix

Jordan

* Aided JS and testing
* Help Tom fix integration tests + recursion issues
* No blockers

Michael

* Unit tested controller classes, wrote UML
* Remaining unit tests
* No Blockers

09/04/21

Hasan

* Finishing JS Templates
* Final JS touches
* No blockers

Tom

* Fix controller integration tests
* Controller unit tests + integration tests + recursion issues
* Issues with unit tests and integration tests still proving difficult to fix

Jordan

* Bit of front end, helped with tests
* Support issues that need help
* Controller tests still hard

Michael

* Fixing merge conflicts
* Finish off front end
* No Blockers